# 8. Resources and Responsibilities

## **8.1. Resources**

* Conner Premuda is the Project Manager
* James Austin is the Test Lead
* Conner Premuda, James Austin, Enya Yan and Nergal Givarkes are the Testers
* Enya Yan and Nergal Givarkes are the Payroll Department Managers
* Conner Premuda, James Austin, Enya Yan and Nergal Givarkes are the Payroll Clerks

**8.2.** **Responsibilities**

Our team consists of four members;

Conner Premuda is the Project Manager of this project. His responsibility is gathering the final results from the GitHub reviewing and then submitting them on the BlackBoard. His primary focus is the overall success of the team in the project.

James Austin is the Test Lead in this team. His responsibility is scheduling weekly online meetings with them team members and keep in contact with in case immediate meeting is required. He also makes sure that the test results are acceptable based on the requirements.

Enya Yan and Nergal Givarkes are the testers. Their responsibilities are to test the Plotter application based on performance, quality and efficiency. Project Manager and Test Lead also contribute in testing the application to speed up the process and to compare the final results.

Enya Yan and Nergal Givarkes are the Payroll Department Managers. Their responsibilities also are to verify if specific requirements are working well for the users. If the requirements are met then testing is done.

Conner Premuda, James Austin, Enya Yan and Nergal Givarkes are the Payroll Clerks. We all make review the to make sure application is meeting user requirements.

**9. Deliverables**

|  |  |  |
| --- | --- | --- |
| **Deliverable** | **Responsibility** | **Completion Date** |
| Analyze the design and the code and create diagram | Designing the State, Activity, use case and class diagrams which was done by all the team members. | 04/7/2017 |
| Diagram Review | Reviewing diagrams before submission. | 4/8/2017 |
| Testing Tools | Searching for a testing tool. | 4/13/2017 |
| Software report | Gathering some information about software | 4/15/2017 |
| Reviewing software | Going over the information and submission | 4/16/2017 |
| Software Plan Test | Gathering some information about the whole plan | On-going |
| Document and communicate test status/coverage | Meeting weekly to discuss the plan and requirements | Weekly |
| Test Plan results | Testing the application | 4/ 30/2017 |
| Summary Report | Reporting the final result obtained from the test |  |
| Individual Contribution | Reporting the effect of every member in the team | 5/2/2017 |

**10. Suspension / Exit Criteria**

If any defects are found which seriously impact the test progress, the QA manager may choose to

Suspend testing. Criteria that will justify test suspension are:

* In case team members have difficulty with how to operate testing tools.
* In case testing tools are not used correctly and cause some defects in the application.
* In case we face with activation of the testing tools.